VILLAGE OF CLIFFORD

DOWNTOWN DEVELOPMENT

AUTHORITY

REGULAR MEETING

June 29, 2020

MEMBERS PRESENT: 	Jim Clothier

John Ode

Laura Fenton

Dawn Zissler

Donna Costello

Sandra Syms

ABSENT:			Mike Armstrong

Judy League

Emil Miklovich

A meeting of the Clifford Downtown Development Authority was held on July 20, 2020 at the Village Offices.  The meeting was called to order at 4:00 p.m.

MINUTES

Motion by Mr. Ode and seconded by Ms. Costello to accept the minutes June 29, 2020. Motion Carried

OLD BUSINESS

OLD SCHOOL HOUSE

The old band room in the school house is finished!!

PLANTERS

The planters will be done in August.

ELEVATOR PAINT

Mr. Clothier stated he is still waiting on a quote to move forward with this. He has left multiple messages.

SCHOOL HOUSE FRONT DOORS

Laura Fenton was informed by b, of SWAT, that the doors have been ordered. They are currently on back order, due to the Covid virus.

TOWN HALL DOOR

Laura Fenton stated that Rob will be completing the new front door to the office building next week.

NEW BUSINESS

RACCOONS

Rob is dealing with the fact that a family of Raccoons have taken up residence under the elevator. He will be raccoon proofing the building.

NEXT MEETING

The next meeting of the DDA will be Sept 21, 2020 at 4:00.

ADJOURN

Motion by Mrs. Fenton and seconded by Mr. Ode to adjourn the meeting.

Meeting was adjourned at 4:20 pm.

__________________

Laura Fenton; Secretary